Documented by:

Monitored by:

Title: WiFi@UJ — Options & implementation plan

Dated: September 2025

Below is a complete technical document with practical solutions to implement the features you requested for WiFi@UJ:

- QR-scan onboarding to connect to Wi-Fi

- CA certificate automated provisioning / “auto-fill” so clients trust the RADIUS server without manual steps

- Authentication (granting access) design options

- Captive-portal / landing page for username & password

Summary recommendation (short)

Use WPA2/WPA3-Enterprise (802.1X) with a RADIUS server for secure authentication, and combine two onboarding paths:

- Managed devices (students/staff): push Wi-Fi profile + CA and client certs via MDM (or SCEP/EST) so the device gets CA and EAP settings automatically (best UX & security).

- Bring-your-own devices / guests: captive portal + RADIUS (or a separate guest VLAN and RADIUS backend), with a QR code that either (a) installs a configuration/profile for enterprise Wi-Fi where possible, or (b) opens the captive portal to register/download the profile or enter credentials.

Use Certificate Enrollment (SCEP/EST) to issue user or device certificates and automatically install the CA so clients validate the RADIUS server w/o manual prompts.

Use an access-controller / NAC product (Cisco ISE, Aruba ClearPass, FortiNAC, Open-source options) that integrates RADIUS, certificate management, and captive portal.

Design components (conceptual)

- Access Points / Controller — APs that support WPA2/WPA3 Enterprise, VLAN tagging, RADIUS accounting, captive portal redirection.

- RADIUS Server — primary authentication (FreeRADIUS, Microsoft NPS, or vendor NAC like ISE/ClearPass). Integrates with LDAP/AD, certificate validation, accounting.

- PKI / CA & Enrollment Service — internal CA + SCEP/EST server for automated cert issuance and CA distribution.

- MDM / Device Management — to push Wi-Fi profiles and install CA certs to managed devices (Microsoft Intune, Jamf, Workspace ONE, etc.).

- Captive Portal / Guest Onboarding — integrates with RADIUS for session auth; handles guest signups, username/password, social login or sponsorship.

- DNS & DHCP — network services and split-tunnel routing where needed.

- Network Segmentation — separate SSIDs for staff, students, guests; VLANs; firewall policies.

Feature-by-feature: options, pros & cons, implementation details

1) QR Scan for connecting to Wi-Fi

Goals

- Provide simplest UX: user scans QR and device connects automatically or is guided to onboarding.

Options

A. Wi-Fi QR payload (simple)

- Format used by Android / many scanners: WIFI:S:<SSID>;T:WPA;P:<password>;H:false;;

- Pros: quick for simple PSK networks; works on Android natively (Android 10+).

- Cons: Not suitable for 802.1X Enterprise SSIDs (no standardized payload for EAP settings across all OS). iOS interprets QR for personal WPA networks but not for EAP settings.

B. QR that opens an onboarding web page (recommended for Enterprise)

- QR points to a short URL that:

  - Detects OS/type

  - For managed devices: triggers MDM profile enrollment / links to MDM app

  - For BYOD: presents captive portal with instructions and a downloadable configuration profile (iOS .mobileconfig), or an APK/config helper for Android

- Pros: works cross-platform; can provide SCEP / certificate enrolment steps; can ask user for UJ credentials; can instrument analytics.

- Cons: requires a captive portal / web server and HTTPS.

C. QR that installs configuration profiles (iOS) / network config for Android Enterprise

- iOS: QR can link to a .mobileconfig profile; user taps and iOS prompts to install Wi-Fi + CA.

- Android: via an enterprise provisioning app or using a downloadable wifi-config JSON with user interaction.

- Pros: good UX when available.

- Cons: installation prompts, differing behaviours across OS versions.

Recommendation

Use Option B as the baseline + Option C for best UX where possible:

- Put QR codes in campus posters, registration emails, and orientation materials.

- QR → short URL → captive portal that:

  - Detects device/os

  - For iOS: offers .mobileconfig with embedded CA and EAP identity options

  - For Android: triggers auto-config if possible or provides one-tap instructions / downloadable config

  - Optionally initiates SCEP/EST to install CA and client cert if required.

Include a fallback text/printed instructions for manual connect.

2) CA certificate auto-fill (automated provisioning of CA cert on clients)

Goals

- Automatically install the CA chain on client devices so users aren't prompted to accept the RADIUS server cert; allow certificate-based authentication without user confusion.

Options

A. MDM push of CA and Wi-Fi profile (best for managed devices)

- Push CA cert and Wi-Fi network profile (EAP settings) to managed devices.

- Pros: seamless & secure; avoids user prompts.

- Cons: only for devices under management.

B. SCEP/EST based enrollment during onboarding (BYOD-friendly)

- On captive portal, perform SCEP or EST enrollment to generate and install a client certificate and CA certificate automatically (browser/OS support differs).

- Pros: automated, scalable, no manual CA acceptance.

- Cons: needs SCEP/EST server, integration with captive portal, some OS browser restrictions.

C. Downloadable profile with embedded CA (manual install)

- Offer .mobileconfig (iOS/macOS) or an installable certificate bundle; user must accept/approve.

- Pros: straightforward.

- Cons: user action required; still better than manual trust of unknown certificate fingerprint.

D. Use a public CA for RADIUS server certificate

- If the RADIUS server certificate is issued by a public CA trusted by devices, there’s no need to push CA. Example: private PKI signed by a public authority (rare for internal names).

- Pros: no CA install needed.

- Cons: cost, naming constraints, often infeasible for internal hostnames.

Recommendation

- For staff/managed devices: MDM is primary route—push CA + Wi-Fi profile and optionally client certs.

- For BYOD/students: use SCEP/EST integrated into onboarding with the captive portal so devices can enroll and automatically receive CA and client certs. Provide download profiles as a fallback.

Security note: Protect SCEP with one-time tokens or authenticated enrollment to avoid rogue enrollments.

3) Authentication for granting access

Objectives

- Secure, auditable login, integration with UJ identity (AD/LDAP), support multi-factor for sensitive users, guest workflows.

Backend auth options

- 802.1X (EAP) + RADIUS (Recommended core)

  - EAP-PEAP/MSCHAPv2 (username/password) — widely compatible.

  - EAP-TLS — certificate-based (strongest). Requires client certs (MDM/SCEP).

  - EAP-TTLS, EAP-TTLS/PAP — other variants.

  - RADIUS authenticates against AD/LDAP or internal DB.

- Captive portal + RADIUS (web auth)

  - Accept username/password in portal, then use RADIUS to authorize/issue session (e.g., RADIUS Change of Authorization or an IP/MAC mapping on the AP).

  - Works well for guests.

- Hybrid

  - Use 802.1X for staff/students (device/user cert or PEAP) and captive portal for guests.

- Social login / sponsored access

  - For short-term access, allow social sign-in or sponsor workflows; integrate with guest user database.

Access control / policy enforcement

- Use NAC (Network Access Control) to enforce posture checks: OS patch level, antivirus, device compliance.

- VLAN assignment by role: staff SSID → internal VLAN, student SSID → student VLAN, guest → guest VLAN (internet only).

- RADIUS accounting and logging for auditing.

Recommendations

- Use 802.1X (PEAP/MSCHAPv2 + option for EAP-TLS) as the primary authentication method for students and staff.

- Integrate RADIUS with UJ AD for username/password validation.

- Use EAP-TLS and client certs for higher-risk staff/administration accounts.

- Provide a guest captive portal with short-lived credentials or sponsor workflows.

MFA: For user/password flows you can add an MFA factor at the RADIUS or portal level (e.g., RADIUS proxy to an MFA provider).

4) Landing page / captive portal for username & password

Goals

- Friendly onboarding UX, central identity capture, perform certificate enrollment if needed, integrate with RADIUS.

Key features

- HTTPS (valid certificate)

- Device / browser detection

- Offer options: “Student/Staff” login → 802.1X profile / instructions; “Guest” → register or purchase access

- SCEP/EST initiation for certificate enrollment (if used)

- Terms of use acceptance and logging

- Self-service password reset link integration with UJ identity

- Accessibility & responsiveness (mobile-first)

Integration patterns

- Captive portal + RADIUS integration: portal authenticates users and then updates RADIUS (or DHCP/ACL) to allow traffic (CoovaChilli, pfSense captive portal, Cisco ISE, Aruba ClearPass).

- Portal issues temporary credentials for devices that cannot use 802.1X.

- Portal initiates automated config download: .mobileconfig or Android config, SCEP enrollment script.

Example sequence (user scans QR)

- User scans QR → short URL onboard.uj.ac.za/xyz

- Captive portal detects it's on campus network (redirected by AP)

- Portal shows:

  - Button “Connect with UJ credentials” → prompts for username/password + optionally 2FA; then instructs user to download & install profile or auto-enroll with SCEP.

  - Button “Guest” → sponsor/register → receives voucher or account

- After successful auth, RADIUS is updated and AP allows the device onto correct VLAN.

Landing page security

- Use HSTS, CSP, rate limiting, and CAPTCHA for guest signups.

- Log consents and acceptance of acceptable use policy.

Implementation plan (technical steps & components)

Below is a phased plan you can adapt. I do not provide time estimates — adjust according to team capacity.

Phase A — Architecture & procurement

- Choose vendor products (APs that support Enterprise features, NAC/Ise or ClearPass or FreeRADIUS + captive portal solution).

- Choose PKI solution (internal CA + SCEP/EST or public CA as appropriate).

- Decide on MDM product for managed devices.

- Define VLAN / firewall segmentation.

Phase B — Core infra build

- Deploy RADIUS server (integrate with AD/LDAP).

- Configure APs/controllers to authenticate against RADIUS; test 802.1X authentication with a lab device.

- Deploy internal CA and SCEP/EST endpoint.

- Deploy captive portal server (HTTPS) and integrate with RADIUS or NAC.

Phase C — Onboarding UX

- Create mobile friendly landing pages and .mobileconfig templates for iOS/macOS.

- Build SCEP/EST workflows in captive portal (token issuance to control enrollment).

- Prepare QR short URLs and generate QR codes for campuses and emails.

Phase D — Device management & pilot

- Configure MDM to push CA certs and Wi-Fi profiles to managed devices.

- Pilot with a small group of student volunteers and IT staff. Collect logs and UX feedback.

Phase E — Rollout

- Update campus signage with QR codes and simple instructions.

- Run orientation communications.

- Monitor RADIUS logs and NAC reports; adjust auth/policies.

Sample artifacts

1) Example Wi-Fi QR for a simple WPA2 PSK (Android / generic)

WIFI:S:WiFi@UJ;T:WPA;P:guestpassword123;H:false;;

- Encode this string as a QR; Android's native camera will show a “Connect to network” card in many versions.

2) Example iOS .mobileconfig skeleton (Wi-Fi + CA)

Below is a very short conceptual snippet — for a real deployment you must fill UUIDs, proper cert payloads, and sign the profile if needed.

<?xml version="1.0" encoding="UTF-8"?>

<!DOCTYPE plist PUBLIC "-//Apple/...">

<plist version="1.0">

<dict>

<key>PayloadContent</key>

<array>

<!-- CA certificate payload -->

<dict>

<key>PayloadType</key><string>com.apple.security.root</string>

<key>PayloadDisplayName</key><string>UJ Root CA</string>

<key>PayloadContent</key>

<data>

BASE64_ENCODED_CA_CERT

</data>

</dict>

<!-- Wi-Fi payload -->

<dict>

<key>PayloadType</key><string>com.apple.wifi.managed</string>

<key>SSID_STR</key><string>WiFi@UJ</string>

<key>AutoJoin</key><true/>

<key>EncryptionType</key><string>WPA</string>

<key>EAPClientConfiguration</key>

<dict>

<key>EAPClientProperties</key>

<dict>

<key>AcceptEAPTypes</key><array><integer>25</integer></array> <!-- PEAP -->

</dict>

</dict>

</dict>

</array>

<key>PayloadType</key><string>Configuration</string>

<key>PayloadDisplayName</key><string>WiFi@UJ Profile</string>

</dict>

</plist>

3) Captive portal HTML snippet (login box)

A simple, responsive login placeholder — integrate into your portal framework and backend.

<!doctype html>

<html>

<head>

<meta name="viewport" content="width=device-width,initial-scale=1">

<title>WiFi@UJ Onboarding</title>

<link rel="stylesheet" href="/styles.css">

</head>

<body>

<main>

<h1>Welcome to WiFi@UJ</h1>

<p>Choose how you'd like to connect:</p>

<div class="options">

<a class="btn" href="/onboard/enterprise">Student/Staff - Enterprise Wi-Fi</a>

<a class="btn secondary" href="/onboard/guest">Guest Access</a>

</div>

<section id="enterprise" hidden>

<form action="/auth/login" method="POST">

<label>UJ Username<input name="username" required></label>

<label>Password<input name="password" type="password" required></label>

<button type="submit">Login & Get Profile</button>

</form>

</section>

</main>

</body>

</html>

Security, privacy & operational notes

- Always use HTTPS for the captive portal and profile downloads. Use a certificate trusted by clients or ensure CA is preinstalled by MDM/SCEP.

- Protect SCEP with one-time tokens or authenticated sessions to prevent unauthorized certificate issuance.

- Logging & privacy: RADIUS logs contain user IDs and IPs — ensure compliance with institutional privacy policy and retention rules.

- Certificate revocation: plan CRL/OCSP and revocation workflows for compromised devices.

- Monitoring & alerts: monitor failed auth spikes (possible attacks) and device posture.

- Fallback: provide clear offline/telephone support options for users who can't onboard.

Example product/stack suggestions (by role)

- APs / Controller: Cisco Meraki, Aruba Instant, Ruckus, Ubiquiti UniFi (ensure RADIUS features supported)

- RADIUS/NAC: Cisco ISE or Aruba ClearPass for enterprise features; FreeRADIUS + Captive portal for cost-sensitive deployments

- PKI/SCEP: Microsoft ADCS + NDES (SCEP) or EJBCA/HashiCorp + EST; MDMs often integrate

- MDM: Jamf (Apple heavy), Intune (Windows/Android/iOS), VMware Workspace ONE

- Captive portal: vendor NAC, pfSense/CoovaChilli, or integrated controller portal

(If you want, I can produce a vendor-mapping matrix for your current campus hardware.)